Introduction
The purpose of this document is to orient the developers about what functionalities have been implemented. This is done using a series of dates illustrating what is completed with a short description.

If the reader lacks basic familiarity with the application, please do read the following:
- System design document
- Requirements and Analysis Document
- Developer's Guide
- Manual

All of this documents are stored, maintained and periodically updated and can be retrieved through a public repository. https://github.com/danwar/JohannesCO/tree/master/docs

Burn log
17/4

- Program installable
- Program startable
- Program does not crash when started
- Created SchemaActivity
  - Fields for displaying time (not working)
  - input of time is implemented
18/4
- Created MenuActivity
  - menu connected to the SchemaActivity
- SchemaActivity
  - correct function for displaying time
  - weekdays
19/4
- SchemaActivity
  - headings
  - improved layout
  - more efficient code
25/4
- SleepInfo
  - information
  - improved layout
  - buttons
26/4
- MVC test refactor
  - new architecture
  - restructure of code
10/5
- alarm improved functions
  - basic alarm function
  - test of multiple alarm
  - buttons
10/5
buttons and navigation

16/5	#V.1.1
- alarm information and layout
  - information
  - better layout
  - buttons

17/5
- Sleep Style Info
  - information
  - pictures
  - buttons
- Sleep Time is recorded and saved in Schema

18/5
Test
Alarms
Layout